**Status Report Template**

**Project:** TrackFit **Date:** 02/03/2017

**Iteration: 5**

**Implementation Status: Designing user interface and obtaining readings from wear device(watch)**

**Highlights: User profile in progress: exercise preference implementation to be ocmpleted**

**Risks or Issues List**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date Entered** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
| 02/02/2017 | Limited Usability | App will function efficiently with specific devices, not all. | Disclaimer and recommendation of devices to be used | 100% Resolved |
| 23/02/2017 | Compatibility |  |  |  |
|  |  |  |  |  |

**Tasks in Progress or Completed in the Last Iteration:**

List the tasks that each member of the project worked on up to the present time.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Who Worked on it** | **% Complete** |
| App Layout | Create basic layout of user interface that corresponds to user profile creation   * Design Layout | Shanea | 40 |
| Device Research | Obtain List of usable devices to maximize efficiency | Shanea | 100 |
| Data Retrieval | Retrieve data from usable device and analyse   * Retrieve data and display on wear device | Kwasi | 100 |
| Use Cases | Potential User scenarios | Shanea | 100 |
| Requirements | System(App) and User requirements | Kwasi & Shanea |  |
| App Development | Reduce time delay in obtaining responses | Kwasi | 100 |
|  |  |  |  |

**Upcoming Tasks for the Next Iteration:**

List the tasks that each project member is planning to work on in the upcoming iteration

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Who will Work on it** |
| Database Design | Design Database (Queries, etc) | Shanea |
| App Layout | App layout on wearable device | Shanea |
|  |  |  |
|  |  |  |