**Status Report Template**

**Project:** TrackFit **Date:** 23/03/2017

**Iteration: 7**

**Implementation Status: Creating user interface and obtaining readings from wear device(watch)**

**Highlights: User profile in progress: exercise preference implementation to be completed**

**Risks or Issues List**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date Entered** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
| 02/02/2017 | Limited Usability | App will function efficiently with specific devices, not all. | Disclaimer and recommendation of devices to be used | 100% Resolved |
| 23/02/2017 | Compatibility |  |  |  |
| 08/03/2017 | Usability | Lack of autonomous data capture from type of wear device | User has to be prompted to monitor heart rate at intervals | 100% Resolved |

**Tasks in Progress or Completed in the Last Iteration:**

List the tasks that each member of the project worked on up to the present time.

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Who Worked on it** | **% Complete** |
| App Layout | Create basic layout of user interface that corresponds to user profile creation   * Design Layout * Code Layout | Shanea  Kwasi | 70 |
| Device Research | Obtain List of usable devices to maximize efficiency | Shanea | 100 |
| Data Retrieval | Retrieve data from usable device and analyse   * Retrieve data and display on wear device | Kwasi | 100 |
| Use Cases | Potential User scenarios | Shanea | 100 |
| Requirements | System(App) and User requirements | Kwasi & Shanea | 100 |
| App Development | Reduce time delay in obtaining responses | Kwasi | 100 |
| Database Design | Design Database (Queries, etc) | Shanea & Kwasi | 100 |
| Create Modules | Code necessary modules needed for functionality | Kwasi  Shanea | 70 |
| User Interface | Complete user interface | Kwasi & Shanea | 70 |
| Test 1 | Test user login/sign up | Shanea & Kwasi | 90 |
| Implementation | 1 Login Screen connected to Register  2 Database Created  3 Database Connected to app and functional | Kwasi & Shanea | 100 |

**Upcoming Tasks for the Next Iteration:**

List the tasks that each project member is planning to work on in the upcoming iteration

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Who will Work on it** |
| Implementation | User Profile, Workout Selection, Navigation | Kwasi & Shanea |
| Test 2 | Test Workout Selection and User Profile Updates | Kwasi & Shanea |
|  |  |  |